# Backend Migration Runbook (PostgreSQL + Dual-write)

## Goal

Migrate from browser-only persistence to backend persistence without interrupting daily usage.

## Strategy

- Keep existing localStorage writes (safety net).

- Enable frontend snapshot sync to backend (/api/state/sync).

- Start with canary users only.

- Compare dataset counts/hashes between local and backend.

- Switch reads to backend only after stable canary window.

## Current persistence map

- Browser localStorage:

  - leads_v8, customers_v8, contracts_v8, projects_v8

  - settlements_v8, reminders_v8, auditIssues_v1

  - knowledgeDocs_v8, marketSignals_v1, taskTemplates_v1

  - strategicInsight_v1, strategicTasks_v1

  - user_profiles_v1, current_user_id, current_role

  - chat_history, intel_last_notice, importRecords_v1, wechat_bindings_v1

- Backend file store:

  - server/intel_store.json

  - server/state_store.json (fallback when no PostgreSQL)

- Backend PostgreSQL (new):

  - app_state_latest

  - app_state_history

## Rollout phases

## Operational baseline (local trial)

- Use npm run dev (backend auto-restart enabled).

- Use npm run health:stack before demo:

  - backend /api/ai/health must be OK

  - frontend proxy /api/ai/health must be OK

### Phase A: Infrastructure ready

- Configure DATABASE_URL.

- Verify GET /api/state/health returns mode=postgres.

- Keep all reads from localStorage.

### Phase B: Canary dual-write (3-5 days)

- Enable:

  - VITE_STATE_SYNC_ENABLED=1

  - VITE_STATE_SYNC_CANARY_USERS=<boss,consultant,finance>

- Monitor:

  - API error rate for /api/state/sync

  - app_state_history write volume

  - data freshness (latestUpdateAt)

### Phase C: Verification gates

- For canary users, verify per-key parity:

  - record count parity for leads/customers/contracts/projects/tasks

  - timestamp freshness parity

- Verify permission behavior remains unchanged.

### Phase D: Read cutover

- Introduce backend-first reads for canary users.

- Keep local fallback for rollback.

- Enable:

  - VITE_STATE_SYNC_READ_ENABLED=1

  - keep VITE_STATE_SYNC_CANARY_USERS limited to trial users

- Validation checklist:

  - reload app: canary user data remains complete

  - stop backend temporarily: app still opens with local data (fallback)

  - restart backend: write path continues to sync snapshots

### Phase E: Full rollout

- Remove canary restriction.

- Keep dual-write for one release window.

- After stability window, remove local business persistence (keep only UI preference cache).

## Rollback plan

If backend sync fails:

- Set VITE_STATE_SYNC_ENABLED=0.

- Continue localStorage-only mode.

- Investigate backend using /api/state/health and server logs.

- Re-enable canary after fix.